## Slide 2: Completed User stories
10 stories completed
More functionality into current app
Communication

## Slide 3: Completed Stories: JavaFx review
Reviewed the basics of JavaFx
  Mainly how to create interactions from users to the app

## Slide 4: Completed Stories: Create the framework for the admin app
Created the backbone of the app using JavaFx
  Used a bean and view class
  Bean class encapsulates various objects into one
  View class creates instances of each component when used by the main class

## Slide 5: Completed stories: Create methods that will provide envisioned functionality
Methods include:
  Reading data from database and return into list
  Update specific users
  Compiling data into CSV format
  Each method has its own return type

## Slide 6: Completed Stories: Connecting to the database
Communicated with back end
  Database authorization will use Http requests
  Requests include PUT/POST/GET etc.

## Slide 7: Scrum Burndown Chart

## Slide 8: Velocity Chart

## Slide 9: Team Backlog
Further functionality with admin app